## Slide 1: Scheduling and Student Performance
Clifford A. Shaffer and Stephen H. Edwards
Department of Computer Science
Virginia Tech

## Slide 2: Student Project Scheduling
Managing large-scale projects involves significant efforts to plan and schedule activities
  It is human nature to work better toward intermediate milestones.
The same concepts can/should be applied to mid-sized projects encountered in class.
  Students need training in this practice if we expect them to do it
  For any project that needs more than a week of active work to complete, break into parts and design a schedule with milestones and deliverables

## Slide 3: Study
CS2606 Data Structures and Algorithms, Fall 2006
3-4 week projects (four during semester)
Kept schedule information:
  Estimated time required
  Milestones, estimated times for each
  Weekly estimates of time spent.

## Slide 4: Results
Amount Done 1 Week Prior to Due Date

## Slide 5: Interpretation
Results were significant:
  90% of scores below median involved students who did less than 50% of the project prior to the last week.
  Few did poorly who put in > 50% time early
  Some did well who didn’t put in >50% time early, but most who did well put in the early time
Correlations:
  Strong correlation between early time and high score
  No correlation between time spent and score
  No correlation between % early and total time

## Slide 6: Correlation vs. Causation
Do successful students behave that way because they are “good students”, or does behaving that way make them good?
Test causation with Web-CAT data
Over 5 years, compare students who got A/B on one project, and C/D/F on another to see effect of early progress.
Again, we found a significant difference.

## Slide 7: What is the Mechanism?
Spreading projects over time allows the “sleep on it” heuristic to operate
Avoiding the “zombie debugger” effect makes people more productive (and cuts time spent)